VEILSUB: 365-DAY DOMINANCE PLAN

The Complete Roadmap to Becoming the #1 Privacy Application on Aleo

From 27/50 to Uncatchable

March 2026 - March 2027

# Table of Contents

Part I: Intelligence (Where We Stand)

1. Score History & Trajectory

2. Every Competitor Decoded

3. The Funding Formula Revealed

4. Judge Psychology

Part II: Architecture (What to Build)

5. Cryptographic Innovations (12 items)

6. Engineering Infrastructure (8 items)

7. Product Features (10 items)

8. Frontend & UX (8 items)

9. Ecosystem & Composability (6 items)

Part III: Execution (When to Build It)

10. Wave 4 Sprint (Days 1-14)

11. Waves 5-6: Ecosystem (Days 15-56)

12. Waves 7-10: Dominance (Days 57-112)

13. Post-Buildathon: Months 5-12

Part IV: The Product

14. Market & Revenue Model

15. Mainnet Launch Plan

16. Year 1 Milestones

# PART I: INTELLIGENCE

## 1. Score History & Trajectory

### VeilSub Wave-Over-Wave

|  | Privacy (40%) | Tech (20%) | UX (20%) | Practical (10%) | Novel (10%) | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Wave 2 | 7 | 5 | 7 | 7 | 7 | 33 |
| Wave 3 | 5 | 6 | 6 | 5 | 5 | 27 |
| Delta | -2 | +1 | -1 | -2 | -2 | -6 |

### All Funded Projects Wave 3

| Project | P | T | U | Pr | N | Total | $ |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Veiled Markets | 9 | 9 | 7 | 9 | 7 | 41 | $1,260 |
| ZKPerp | 8 | 9 | 7 | 9 | 8 | 41 | $765 |
| NullPay | 8 | 9 | 7 | 9 | 7 | 40 | $1,395 |
| Alpaca Invoice | 8 | 9 | 7 | 9 | 7 | 40 | $360 |
| Obscura Auction | 9 | 8 | 6 | 8 | 8 | 39 | $225 |
| ZK Factor | 8 | 8 | 5 | 9 | 9 | 39 | $225 |
| Xyra Finance | 8 | 8 | 7 | 9 | 6 | 38 | $270 |
| VeilSub | 5 | 6 | 6 | 5 | 5 | 27 | $0 |

The gap is 13 points. To close it we need: Privacy +4, Tech +3, Practicality +4, Novelty +2. UX is fine.

### What Every 9-Score Project Did

| Score | Project | What They Actually Did |
| --- | --- | --- |
| Privacy 9 | Veiled Markets | Removed leaked address from finalize (fixed from W2 feedback). Transfer asymmetry model. |
| Privacy 9 | Obscura Auction | BHP256 sealed-bid commitment. Zero amount leakage during bidding phase. |
| Tech 9 | NullPay | Published @nullpay/node on npm. Triple token (Credits+USDCx+USAD). Burner wallet. |
| Tech 9 | Veiled Markets | FPMM AMM constant-product formula. 2,576 lines of math. Multi-sig treasury. |
| Tech 9 | ZKPerp | Slot-based record model. Autonomous liquidation bot + oracle bot (Binance BTC/USD every 30s). |
| Tech 9 | Alpaca Invoice | JCT compliance system. Custom Shield Wallet adapter patch. |
| Practicality 9 | ALL funded | Every single one has Credits + at least one stablecoin (USDCx or USAD). |
| Novelty 9 | ZK Factor | First invoice factoring on any ZK chain. Two-step handshake protocol. |
| Novelty 8 | ZKPerp | Slot consolidation: exactly 1 LP + 2 position records per user forever. |
| Novelty 8 | Obscura Auction | prove_won_auction ZK selective disclosure + Vickrey second-price auctions. |

## 2. Every Competitor Decoded

### NullPay (40/50, $1,395)

Wave trajectory: W1 est. 30+ -> W2: 39 -> W3: 40. Consistent growth.

SDK: @nullpay/node on npm. Functions: createInvoice(), payInvoice(), verifyPayment().

Crypto: BHP256::commit_to_field for receipt hash binding. combined_secret = payment_secret + amount_hash + token_hash.

Architecture: Burner wallet with encrypted private key sharding across 10 record fields.

Tokens: Credits + USDCx + USAD (triple token).

UX: 2 YouTube demos, mobile screenshots, changelog overlay on first visit.

Weakness: Only 8 transitions. Shallow contract depth. Invoice-only (no subscriptions, no content).

### Veiled Markets (41/50, $1,260)

Wave trajectory: W2: 39 -> W3: 41. Fixed privacy leak from W2 feedback.

Math: FPMM constant-product formula. Buy: shares_out = (r_i + a) - r_i * prod(r_k/(r_k+a)). 2,576 lines.

Governance: 3-of-3 multi-sig treasury. Deployer-only market resolution.

Privacy fix: Removed leaked address from finalize scope (W2 -> W3). Judge explicitly praised this.

Weakness: UX 7 (not great). Complex UI for prediction markets.

### ZKPerp (41/50, $765)

Wave trajectory: W1 est. 25 -> W2: 29 -> W3: 41. BIGGEST JUMP IN BUILDATHON (+12 in one wave).

Architecture: Slot-based record model. Exactly 1 LPSlot + 2 PositionSlots per user forever.

Bots: Autonomous liquidation bot monitors positions. Oracle bot fetches Binance BTC/USD every 30 seconds.

PnL: Safe subtraction, leverage enforcement (5% margin = 20x max), OI caps (50% per side).

Weakness: Privacy 8 not 9 (deposits still public).

### Obscura Auction (39/50, $225)

Privacy 9: BHP256 sealed-bid commitment. Zero amount leakage during bidding phase.

Novelty 8: prove_won_auction for ZK selective disclosure. Vickrey (second-price) auctions.

Tokens: Triple token (Credits+USDCx+USAD).

Weakness: UX 6. Frontend quality matters.

### InnerCircle (28/50, $0) - DIRECT COMPETITOR

Also a creator subscription platform. 5 deployed contracts.

Has live streaming support.

Privacy 5: Same as us. Judge feedback: "Deepen privacy beyond payment privacy - consider e2e encrypted content delivery and anonymous viewing."

This means: E2E encrypted content delivery is a JUDGE-REQUESTED FEATURE for subscription platforms specifically.

## 3. The Funding Formula Revealed

Funding is NOT rubric score multiplied by a constant. It is milestone points multiplied by wave rate.

Formula: USDT = milestone_points x wave_rate

Wave 3 rate: ~$45 per milestone point

VeilSub has 0 milestone points across 2 waves. This is why we got $0 despite scoring 33/50 in Wave 2.

### How to Earn Milestone Points

| Action | Points | Evidence |
| --- | --- | --- |
| Score 35+ in a wave | 1-2 | All funded projects score 38+ |
| Publish SDK/npm package | 1 | NullPay: @nullpay/node -> Tech 9 |
| Deploy stablecoin support | 1 | ALL funded projects have this |
| Build autonomous bot/service | 1 | ZKPerp: liquidation + oracle bots |
| Novel cryptographic primitive | 1 | lasagna: custom Pedersen, Obscura: sealed bids |
| Show wave-over-wave progress | 1 | ZKPerp: 29->41 = biggest jump = most points |
| Video demo showing functionality | 0.5-1 | NullPay: 2 YouTube demos |

VeilSub Wave 4 target: 3-5 milestone points. At $45-90/point = $135-$450 minimum funding.

## 4. Judge Psychology

The 5 judges are all Aleo core team (DevRel, Engineering, Partnerships). They evaluate ~30+ projects per wave in 4 days. That means roughly 15-20 minutes per project maximum.

### What They Actually Do

Open AleoScan (2 min): Check transaction history for deployed contract. Count transition types executed. Look for stablecoin transactions. If no transactions -> instant credibility hit.

Skim README (2 min): Scan for badges, screenshots, video link, version count. If README is 800+ lines -> skim harder, miss details. If video exists -> watch it.

Open live app (3 min): Click through pages. Check if wallet connects. Try one action. If nothing works -> UX 5-6. If smooth -> UX 7-8.

Read contract (5 min): Scan for: raw addresses in finalize (instant privacy penalty), novel crypto (BHP256, Pedersen, group ops), math complexity, error handling depth.

Check npm/GitHub (2 min): Is there an SDK? Are there tests? CI/CD? These signal production readiness.

### What Moves Scores

| Action | Score Impact | Effort | ROI |
| --- | --- | --- | --- |
| Deploy stablecoins on testnet | Practicality +3-4 | 2 hours | HIGHEST |
| Publish npm SDK | Tech +2-3 | 2 days | Very High |
| Record video demo | UX +1-2 | 3 hours | Very High |
| Homomorphic Pedersen commitments | Privacy +2-3, Novelty +1-2 | 3 days | High |
| Autonomous bot/service | Tech +1, Novelty +1 | 2 days | High |
| E2E encrypted content delivery | Privacy +1, Practicality +1 | 3 days | High |
| 60 sessions of CSS polish | UX -1 to +0 | 30+ days | NEGATIVE |
| More transitions (31 -> 40) | Tech +0 | 5 days | Zero |

# PART II: ARCHITECTURE (What to Build)

## 5. Cryptographic Innovations (12 items)

### 5.1 Homomorphic Pedersen Subscriber Counts

Replace raw u64 subscriber_count with additively homomorphic Pedersen commitments using group::GEN and Poseidon2::hash_to_group(0field). Each subscription adds commitment(1, blinding) to the aggregate. Creator proves "I have >= N subscribers" via prove_subscriber_threshold without revealing exact count. This is the EXACT technique lasagna used for bet pools (Privacy 8, Novelty 9). We apply it to subscriber counts.

Score impact: Privacy +2-3, Novelty +2

Effort: 3 days

// Custom generators (same approach as lasagna)
inline get_g() -> group { group::GEN }
inline get_h() -> group { Poseidon2::hash_to_group(0field) }

// In subscribe finalize:
let blinding: scalar = BHP256::hash_to_scalar(pass_id);
let one_commit: group = (1u64 as scalar) * get_g() + blinding * get_h();
let current: group = Mapping::get_or_use(subscriber_commit, creator_hash, 0group);
Mapping::set(subscriber_commit, creator_hash, current + one_commit);

// Verification: threshold * G + sum_blinding * H == stored commitment
// Homomorphic property: (a*G + r1*H) + (b*G + r2*H) = (a+b)*G + (r1+r2)*H

### 5.2 Homomorphic Revenue Commitments

Same technique for total_revenue. Replace raw u64 with group commitment. Hides exact creator earnings from chain observers. Creator can prove revenue threshold for partnerships without revealing exact amount.

Score impact: Privacy +1

Effort: 1 day

// In subscribe/tip finalize:
let rev_blind: scalar = BHP256::hash_to_scalar(pass_id + 1field);
let rev_commit: group = (amount as scalar) * get_g() + rev_blind * get_h();
let current_rev: group = Mapping::get_or_use(revenue_commit, creator_hash, 0group);
Mapping::set(revenue_commit, creator_hash, current_rev + rev_commit);

### 5.3 Merkle Tree Subscription Whitelist

Creators maintain Merkle tree of valid subscriber pass_ids. Subscribers prove membership via depth-2 Merkle proof (4 leaves, 2 siblings). VeilReceipt does this for cart items. We do it for access control. Enables: batch verification, group access control, third-party gatekeeping.

Score impact: Privacy +1, Novelty +1, Tech +0.5

Effort: 2 days

struct MerkleProof {
    sibling_0: field,
    sibling_1: field,
    path_0: bool,
    path_1: bool,
}
// Verify: compute root from leaf + proof, compare to stored root
let leaf: field = Poseidon2::hash_to_field(pass_id);
let h0: field = proof.path_0 ?
    BHP256::hash_to_field(proof.sibling_0 + leaf) :
    BHP256::hash_to_field(leaf + proof.sibling_0);
let root: field = proof.path_1 ?
    BHP256::hash_to_field(proof.sibling_1 + h0) :
    BHP256::hash_to_field(h0 + proof.sibling_1);
assert_eq(root, expected_root);

### 5.4 E2E Encrypted Content Delivery

Content encrypted client-side (AES-256-GCM) before upload. Supabase stores ONLY ciphertext. API verifies AccessPass on-chain before returning tier decryption key. Client decrypts and verifies against on-chain encryption_commitment. Server never sees plaintext. Judge explicitly told InnerCircle (our direct competitor): "consider e2e encrypted content delivery." This is a JUDGE-REQUESTED feature for subscription platforms.

Score impact: Privacy +1, Practicality +1

Effort: 3 days

Frontend-only implementation. Creator: encrypt(content, tierKey) -> ciphertext. Subscriber: verify AccessPass -> get tierKey -> decrypt(ciphertext, tierKey) -> verify hash matches on-chain commitment.

### 5.5 Sealed-Bid Auction for Premium Content

Creators can auction exclusive content slots. Subscribers submit BHP256-committed bids. Highest bid revealed only at resolution. Second-price (Vickrey) auction prevents overbidding. Obscura Auction got Privacy 9 with this exact pattern.

Score impact: Privacy +1, Novelty +1

Effort: 3 days

// Commit: commitment = BHP256::commit_to_field(Poseidon2::hash_to_field(BidData{creator, amount}), BHP256::hash_to_scalar(salt))
// Reveal: recompute commitment, verify match, compare bids
// Winner pays second-highest price (Vickrey)

### 5.6 Anonymous Reviews with Nullifiers

Subscribers rate creators anonymously. Nullifier = Poseidon2(pass_id + creator_hash + "review") prevents double-rating while hiding reviewer identity. VeilReceipt uses this for product reviews.

Score impact: Novelty +1, Practicality +0.5

Effort: 1.5 days

let nullifier: field = Poseidon2::hash_to_field(pass_id + creator_hash + 1234field);
let already_reviewed: bool = Mapping::get_or_use(review_nullifiers, nullifier, false);
assert(!already_reviewed);
Mapping::set(review_nullifiers, nullifier, true);
// Store aggregate: Mapping::set(creator_rating, creator_hash, avg_rating);

### 5.7 Cross-Chain Identity via ECDSA Verification

Ethereum wallet holders prove ETH identity on Aleo without revealing it publicly. Leo has ECDSA::verify built in but NO competitor uses it. First cross-chain identity verification in the buildathon.

Score impact: Novelty +1-2, Tech +0.5

Effort: 2 days

// In finalize:
// Verify Ethereum signature
let valid: bool = signature::verify(eth_sig, eth_pubkey, message_hash);
assert(valid);
// Store hashed ETH identity (not raw)
let eth_identity_hash: field = Poseidon2::hash_to_field(eth_address_as_field);
Mapping::set(creator_eth_link, creator_hash, eth_identity_hash);

### 5.8 Signature-Verified Content Authorship

Creators sign content with their Aleo private key. On-chain signature::verify proves authorship is non-repudiable. No competitor uses signature::verify.

Score impact: Novelty +0.5, Tech +0.5

Effort: 1 day

New transition: publish_signed_content(content_id, content_hash, sig). Finalize: assert(signature::verify(sig, creator_addr, content_hash)). Stores verified flag.

### 5.9 On-Chain Lottery via rand.chacha

Monthly subscriber lottery. Winner gets free tier upgrade. Uses rand.chacha (only available in finalize, NO competitor uses it). Provably fair random selection.

Score impact: Novelty +0.5

Effort: 1 day

// In finalize (rand.chacha only works here):
let random_seed: field = rand.chacha::gen_field();
let winner_index: u64 = (random_seed as u64) % subscriber_count;
Mapping::set(lottery_winner, round_id, winner_index);

### 5.10 Subscription Streaming (Time-Locked Payments)

Instead of lump-sum subscription, payments stream per-block. Each block, a fraction of the total payment becomes available to the creator. Subscriber can cancel and recover unstreamed amount. Novel for subscriptions.

Score impact: Novelty +1, Practicality +1

Effort: 3 days

New mappings: stream_start_height, stream_total, stream_rate. New transitions: subscribe_stream, cancel_stream, claim_streamed. Finalize calculates: claimable = (current_height - start_height) * rate.

### 5.11 Zero-Knowledge Reputation Scores

Creators accumulate reputation from subscriber ratings, content disputes, and revenue thresholds. Score stored as commitment (not raw number). Creator proves "my reputation >= X" without revealing exact score.

Score impact: Privacy +0.5, Novelty +0.5

Effort: 2 days

Same Pedersen commitment pattern as 5.1 but applied to reputation. Reputation = f(avg_rating, subscriber_count, dispute_ratio, revenue). Stored as group commitment.

### 5.12 Privacy-Preserving Analytics (Differential Privacy)

Platform publishes aggregate statistics (total subscribers, total revenue, top categories) with mathematical noise guarantees. Proves statistics are approximately correct without revealing individual data. Uses commitment schemes + range proofs.

Score impact: Privacy +0.5, Novelty +1

Effort: 4 days

Mapping stores: noisy_count = true_count + Laplace_noise. Commitment proves noise was bounded. Observer learns approximate stats only.

## 6. Engineering Infrastructure (8 items)

### 6.1 Publish @veilsub/sdk on npm

JavaScript/TypeScript SDK wrapping contract interactions. Functions: subscribe(), verify(), getCreatorStats(), createTier(), publishContent(), tip(), gift(), createAuditToken(). Published on npmjs.com with TypeScript types, README, and 20+ tests.

Score impact: Tech +2-3

Effort: 3 days

### 6.2 Subscription Monitor Bot

Node.js daemon that polls Aleo API for mapping changes. Monitors: subscription expiries, revenue changes, content disputes, revocation events. Emits webhooks. Can auto-renew. Runs as systemd service or Docker container.

Score impact: Tech +1, Novelty +0.5

Effort: 2 days

### 6.3 Content Delivery Indexer

Service that indexes encrypted content by creator, tier, and timestamp. Provides GraphQL API for content queries. Enables fast content listing without scanning all mappings.

Score impact: Tech +0.5, Practicality +0.5

Effort: 3 days

### 6.4 Leo Unit Tests (50+)

Test every transition: subscribe flow, blind renewal nonce replay, tier pricing, commit-reveal tipping, dispute rate limiting, trial limitations, stablecoin transfers, access verification. lasagna has 84 Leo tests.

Score impact: Tech +0.5-1

Effort: 2 days

### 6.5 Multi-Signature Platform Governance

2-of-3 multi-sig for fee withdrawal and parameter changes. New transitions: propose_action, approve_action, execute_action. Veiled Markets has 3-of-3 multi-sig.

Score impact: Tech +0.5, Practicality +0.5

Effort: 2 days

### 6.6 CI/CD Pipeline

GitHub Actions: leo build on every PR, npm test, SDK publish on tag, deployment script for testnet. Shows engineering maturity.

Score impact: Tech +0.25

Effort: 0.5 days

### 6.7 CLI Tool for Creators

Command-line tool: veilsub register, veilsub create-tier, veilsub publish, veilsub stats. Enables programmatic creator management without frontend.

Score impact: Tech +0.5, Practicality +0.5

Effort: 2 days

### 6.8 Plugin System Architecture

Design contract composability so other Aleo programs can call VeilSub for access control. "Login with VeilSub" becomes possible. Import veilsub.aleo and call verify_access from any program.

Score impact: Tech +1, Novelty +1

Effort: 4 days

## 7. Product Features (10 items)

### 7.1 Deploy All Stablecoin Transitions on Testnet

Execute subscribe_usdcx, tip_usdcx, subscribe_usad, tip_usad on testnet. Every transaction visible on AleoScan. This is NON-NEGOTIABLE. Every funded project has stablecoin transactions.

Score impact: Practicality +3-4

Effort: 0.5 days

### 7.2 Real Escrow with Credit Holds

Optional escrow mode using credits.aleo/transfer_public. Credits held by program for 500 blocks. After window: release to creator. Before window: subscriber claims refund. Fixes the "accounting illusion" weakness.

Score impact: Practicality +1, Tech +0.5

Effort: 2 days

### 7.3 Subscription Bundling

Subscribe to multiple creators in one transaction. Atomic: all succeed or all fail. Reduces gas costs and improves UX for power users.

Score impact: Practicality +0.5, UX +0.5

Effort: 2 days

### 7.4 Creator Referral System

Creators earn commission when their subscribers discover other creators through their page. Referral tracked via hashed referral code (privacy preserved).

Score impact: Practicality +0.5, Novelty +0.5

Effort: 2 days

### 7.5 Tiered Access with Time Decay

Content access can expire per-post (not just per-subscription). Enables: "free for 24 hours then gated" and "preview first paragraph, full access for subscribers."

Score impact: Practicality +0.5

Effort: 1.5 days

### 7.6 Creator Payouts in Stablecoin

Creators withdraw revenue directly in USDCx/USAD. Currently withdrawal only decrements mapping counter. Real withdrawal transfers stablecoin tokens.

Score impact: Practicality +1

Effort: 1 day

### 7.7 Subscription Delegation

Corporate accounts: one address subscribes, delegates access to multiple team members. Each delegate gets their own AccessPass linked to the master subscription.

Score impact: Practicality +1, Novelty +0.5

Effort: 3 days

### 7.8 Content Collaboration

Multiple creators co-publish content. Revenue split defined at publish time. Each creator gets proportional CreatorReceipt.

Score impact: Practicality +0.5

Effort: 2 days

### 7.9 Platform Analytics API

Public API returning aggregate platform statistics (total creators, total subscriptions, total revenue) derived from homomorphic commitments. Transparent but private.

Score impact: Practicality +0.5, Privacy +0.5

Effort: 2 days

### 7.10 Webhook Integration

Creators configure webhook URLs. Bot notifies on: new subscriber, content dispute, revenue milestone, subscription expiry. Enables creator automation.

Score impact: Practicality +0.5

Effort: 1 day

## 8. Frontend & UX (8 items)

### 8.1 Funding Pitch Video Demo

3:30 facecam + screen recording. Structure: Problem (30s) -> Creator flow (40s) -> Subscribe with ZK proof (60s) -> Verify (35s) -> Differentiators (30s) -> Vision (15s). Upload to YouTube. Embed in README.

Score impact: UX +1-2

Effort: 3 hours

### 8.2 Homepage Live Explorer Widget

Embed real-time testnet data on homepage. Shows: recent transactions, active creators, subscriber counts (from mappings). Proves product works without clicking anything.

Score impact: UX +1

Effort: 1 day

### 8.3 Interactive BSP Demo

On the privacy page, build an interactive visualization showing how nonce rotation works step by step. User clicks "Subscribe" -> sees nonce generated -> sees hash change -> clicks "Renew" -> sees DIFFERENT hash. Visual proof of unlinkability.

Score impact: UX +0.5, Privacy +0.5

Effort: 2 days

### 8.4 One-Click Demo Mode

URL parameter ?demo=true pre-populates the app with realistic data. 8 creators with content, subscriber counts, revenue. Judge can immediately see a populated marketplace. Already partially implemented with ?judge=1.

Score impact: UX +0.5

Effort: 1 day

### 8.5 Mobile App Shell

React Native or PWA wrapper around the web app. Enables mobile wallet connection via Shield Wallet mobile SDK. Even a basic wrapper shows mobile commitment.

Score impact: UX +0.5

Effort: 3 days

### 8.6 Creator Onboarding Wizard

5-step guided flow: Connect wallet -> Register creator -> Create first tier -> Publish first content -> Share profile. Progress tracked. Confetti on completion. Already partially built in dashboard.

Score impact: UX +0.5

Effort: 1 day

### 8.7 Subscription Analytics Dashboard

For subscribers: show all active subscriptions, upcoming renewals, spending history (all from local AccessPass records, no server needed). Privacy-preserving personal analytics.

Score impact: UX +0.5, Practicality +0.5

Effort: 2 days

### 8.8 Accessibility Audit + WCAG AAA

Current: WCAG AA. Upgrade to AAA where possible. Automated testing with axe-core. Documented compliance report. Shows production quality.

Score impact: UX +0.25

Effort: 1 day

## 9. Ecosystem & Composability (6 items)

### 9.1 "Login with VeilSub" Protocol

Other Aleo dApps import veilsub.aleo and call verify_access to gate their own features. "Has active VeilSub subscription to Creator X? Allow access." Makes VeilSub infrastructure, not just a product.

Score impact: Novelty +1, Tech +1

Effort: 4 days

### 9.2 Creator Token Standard

Creators can mint their own tokens (ARC-20 compatible) and distribute to subscribers as rewards. Integration with token_registry.aleo. Enables creator economies within VeilSub.

Score impact: Novelty +1, Practicality +0.5

Effort: 4 days

### 9.3 NFT Gated Subscriptions

Import NFT standard. Subscribers who hold specific NFTs get discounted or free subscriptions. Bridge between NFT and subscription economies.

Score impact: Novelty +0.5

Effort: 2 days

### 9.4 Oracle-Powered Dynamic Pricing

Integrate Aleo Oracle for real-time ALEO/USD price feed. Subscription prices auto-adjust to maintain dollar equivalence. Solves volatility problem without requiring stablecoin.

Score impact: Practicality +1, Tech +0.5

Effort: 3 days

### 9.5 Cross-Program Content Verification

Other programs can verify content authenticity by checking VeilSub content_hashes mapping. Enables decentralized content verification layer.

Score impact: Novelty +0.5, Tech +0.5

Effort: 2 days

### 9.6 DAO Governance Module

Creator DAO votes on platform parameters: fee percentage, max tiers, trial duration. Private voting via BHP256 commitments. Transition from single admin to decentralized governance.

Score impact: Novelty +1, Practicality +0.5, Tech +0.5

Effort: 5 days

# PART III: EXECUTION (When to Build It)

## 10. Wave 4 Sprint (Days 1-14)

This is the most important 14 days. Everything here is non-negotiable.

| Day | Task | Score Impact | Deliverable |
| --- | --- | --- | --- |
| 1-3 | 5.1 Homomorphic Pedersen subscriber counts | Privacy +2-3, Novelty +2 | New contract transition, group commitment mapping |
| 3 | 5.2 Homomorphic revenue commitments | Privacy +1 | Revenue commitment mapping |
| 4 | 7.1 Deploy v29 with stablecoins + Pedersen to testnet | Practicality +3-4 | AleoScan transaction history |
| 4 | 7.1 Execute ALL 35+ transitions on testnet | Tech +1 | Full transaction coverage |
| 5-7 | 6.1 Publish @veilsub/sdk on npm | Tech +2-3 | @veilsub/sdk on npmjs.com |
| 8 | 8.1 Record video demo | UX +1-2 | YouTube link |
| 9-10 | 6.2 Subscription monitor bot | Tech +1, Novelty +0.5 | Running daemon + GitHub repo |
| 11-12 | 5.4 E2E encrypted content delivery | Privacy +1, Practicality +1 | Encrypted posts in Supabase |
| 13 | 6.4 Leo unit tests (30+) | Tech +0.5 | Test file in contract |
| 14 | README update + submission |  | Updated README with badges, screenshots, video |

Wave 4 projected score: 40-43/50. From 27 to 40+ in one wave.

Milestone points target: 3-5 points = $135-$450 funding.

## 11. Waves 5-6: Ecosystem Building (Days 15-56)

| Week | Primary Task | Secondary Tasks |
| --- | --- | --- |
| 3 | 5.3 Merkle tree whitelist | 5.6 Anonymous reviews + nullifiers |
| 4 | 5.7 Cross-chain ECDSA identity | 6.5 Multi-sig governance |
| 5 | 5.5 Sealed-bid content auctions | 5.8 Signature-verified content |
| 6 | 9.1 "Login with VeilSub" protocol | 7.2 Real escrow |
| 7 | 9.6 DAO governance module | 6.7 CLI tool for creators |
| 8 | 5.10 Subscription streaming | 8.3 Interactive BSP demo |

Projected score after Wave 6: 44-47/50. Top 3 in buildathon.

## 12. Waves 7-10: Dominance (Days 57-112)

| Wave | Focus | Key Deliverables |
| --- | --- | --- |
| Wave 7 | Ecosystem composability | "Login with VeilSub" live. Creator token standard. NFT gating. |
| Wave 8 | Production hardening | Security audit. Performance optimization. Mainnet staging. |
| Wave 9 | Creator onboarding | 10+ creators registered on testnet. Real content published. Demo data. |
| Wave 10 | Mainnet launch | Deploy to mainnet. Real transactions. Press coverage. |

## 13. Post-Buildathon: Months 5-12

Month 5-6: Mainnet Growth: Deploy mainnet. Onboard 50 creators. Integration partnerships with other Aleo dApps. Creator marketing campaign.

Month 7-8: Mobile & Fiat: React Native mobile app. Fiat on-ramp via Verulink bridge (ETH/USDC). Apple Pay integration for subscriptions.

Month 9-10: Analytics & Intelligence: Privacy-preserving analytics platform. Creator insights dashboard. Subscriber behavior modeling (all via commitments).

Month 11-12: Platform Maturity: DAO governance live. Creator token economies. Cross-chain subscriptions. API marketplace for third-party integrations. Target: 500 creators, 5,000 subscribers, $50K monthly volume.

# PART IV: THE PRODUCT

## 14. Market & Revenue Model

The creator economy is $250B+ globally. The privacy-sensitive segment (adult content, political commentary, financial advice, activism) is estimated at $15-30B. No existing platform offers cryptographic subscriber privacy.

### Revenue Model

| Revenue Stream | Model | Projected (Year 1) |
| --- | --- | --- |
| Platform Fee | 5% of all subscription revenue | $2,500/month at $50K volume |
| Premium Creator Tools | Analytics, custom domains, priority support | $500/month at 50 paying creators |
| API Access | Third-party developers using "Login with VeilSub" | $200/month |
| SDK License | Enterprise tier for custom deployments | $1,000/month at 2 enterprise customers |

## 15. Mainnet Launch Plan

Aleo mainnet expected H2 2026. VeilSub will be among the first creator economy applications to launch.

Pre-Launch (Month 4-5): Security audit completed. Testnet stress testing. Creator waitlist (target: 100 signups). Landing page with email capture.

Soft Launch (Month 6): Mainnet deployment. 10 selected creators. Invite-only subscriber access. Monitor for bugs and UX issues.

Public Launch (Month 7): Open registration. Marketing push: crypto Twitter, Aleo community, creator platforms. Press coverage.

Growth (Month 8-12): Creator onboarding program. Partnership with Aleo ecosystem projects. Cross-promotion. Community governance activation.

## 16. Year 1 Milestones

| Milestone | Target Date | Metric | Status |
| --- | --- | --- | --- |
| Buildathon funded | Wave 4 (Mar 2026) | Score >= 38/50 | In progress |
| Top 3 in buildathon | Wave 6 (May 2026) | Score >= 44/50 | Planned |
| Mainnet deployed | Jul 2026 | Contract live on mainnet | Planned |
| 50 creators | Aug 2026 | 50 registered creators | Planned |
| 1,000 subscribers | Oct 2026 | 1K active AccessPasses | Planned |
| $50K monthly volume | Dec 2026 | $50K in subscription revenue | Planned |
| 5,000 subscribers | Mar 2027 | 5K active AccessPasses | Planned |
| DAO governance live | Mar 2027 | Community-controlled parameters | Planned |
| Cross-chain identity | Mar 2027 | ETH + Aleo identity linking | Planned |
| Mobile app launched | Mar 2027 | iOS + Android | Planned |

# Summary: The 44 Things to Build

12 cryptographic innovations + 8 engineering items + 10 product features + 8 UX items + 6 ecosystem items = 44 items total.

| Category | Items | Combined Impact | Total Effort |
| --- | --- | --- | --- |
| Cryptographic Innovations | 12 | Privacy +8, Novelty +8, Tech +2 | ~25 days |
| Engineering Infrastructure | 8 | Tech +6, Novelty +2, Practicality +1 | ~20 days |
| Product Features | 10 | Practicality +8, Tech +2, Novelty +2 | ~18 days |
| Frontend & UX | 8 | UX +5, Privacy +0.5 | ~12 days |
| Ecosystem & Composability | 6 | Novelty +4, Tech +3, Practicality +2 | ~20 days |
| TOTAL | 44 | All categories maxed | ~95 days (~3.5 months) |

Day 1: Homomorphic Pedersen commitments.

Day 4: Deploy to testnet.

Day 7: SDK on npm.

Day 8: Video.

Day 14: Wave 4 submitted at 40+/50.

Day 95: Every item complete. Uncatchable.

Build the product. The score follows.