VEILSUB

The 365-Day Founder Playbook

From $0 Hackathon to Funded Protocol
March 2026 - March 2027

# MONTH 1: Buildathon Domination (Waves 4-5)

Goal: Go from 27/50 to 40+/50. Get funded. Earn 3-5 milestone points.

## Week 1: The Cryptographic Leap

Day 1-3: Homomorphic Pedersen Subscriber Counts

Replace raw u64 subscriber_count with additively homomorphic Pedersen commitments. This is the single highest-impact change possible. lasagna got Privacy 8 and Novelty 9 with this exact technique. Implementation: custom generators using group::GEN and Poseidon2::hash_to_group(0field). Each subscription adds commitment(1, blinding) to aggregate. Verification via prove_subscriber_threshold checks threshold*G + sum_blinding*H == stored commitment.

// The core innovation:
inline get_g() -> group { group::GEN }
inline get_h() -> group { Poseidon2::hash_to_group(0field) }

// Subscribe finalize:
let blinding: scalar = BHP256::hash_to_scalar(pass_id);
let one_commit: group = (1u64 as scalar) * get_g() + blinding * get_h();
let current: group = Mapping::get_or_use(subscriber_commit, creator_hash, 0group);
Mapping::set(subscriber_commit, creator_hash, current + one_commit);
// Homomorphic: (a*G + r1*H) + (b*G + r2*H) = (a+b)*G + (r1+r2)*H

Day 3: Homomorphic Revenue Commitments

Same Pedersen technique for total_revenue. Hides exact earnings. Creator proves revenue thresholds without revealing amount. 1 day because same pattern as subscriber counts.

Day 4: Deploy v29 to Testnet

Deploy contract with Pedersen commitments + stablecoin support. Execute ALL transition types (35+) on testnet. Every transition visible on AleoScan. This is NON-NEGOTIABLE. Every funded project has rich transaction history.

Day 5-7: Build and Publish @veilsub/sdk on npm

TypeScript SDK: subscribe(), verify(), getCreatorStats(), createTier(), publishContent(), tip(), gift(), createAuditToken(). Published on npmjs.com with types, README, 20+ tests. NullPay did this and got Tech 9.

## Week 2: Proof and Infrastructure

Day 8: Record Video Demo

3:30 facecam + screen. Show: subscribe with ZK proof generating in real-time, gated content unlocking, zero-footprint verification, stablecoin payment, Pedersen commitment in action. Upload to YouTube. Embed in README.

Day 9-10: Subscription Monitor Bot

Node.js daemon polling Aleo API. Monitors: subscription expiries, revenue changes, content disputes. Emits webhooks. Can auto-renew. ZKPerp has liquidation bot + oracle. We need at least one autonomous component.

Day 11-12: E2E Encrypted Content Delivery

Content encrypted client-side (AES-256-GCM) before upload. Supabase stores ONLY ciphertext. API verifies AccessPass then returns tier decryption key. Client decrypts and verifies against on-chain encryption_commitment. Judge told InnerCircle (our competitor): "consider e2e encrypted content delivery." This is a judge-requested feature for subscription platforms specifically.

Day 13: Leo Unit Tests (30+)

Test: subscribe flow, blind renewal nonce replay, tier pricing, commit-reveal tipping, dispute rate limiting, trial limits, stablecoin transfers. lasagna has 84 Leo tests. We need at least 30.

Day 14: Submit Wave 4

Updated README with badges, screenshots, video link. Projected score: 40-43/50.

| Item | Score Before | Score After | Days |
| --- | --- | --- | --- |
| Pedersen subscriber counts | Privacy 5 | Privacy 7-8 | 3 |
| Pedersen revenue commitments | Privacy 7-8 | Privacy 8 | 1 |
| Deploy stablecoins on testnet | Practicality 5 | Practicality 8-9 | 1 |
| @veilsub/sdk on npm | Tech 6 | Tech 8-9 | 3 |
| Video demo | UX 6 | UX 7-8 | 0.5 |
| Monitor bot | Tech 8-9 | Tech 9 | 2 |
| E2E encrypted content | Privacy 8 | Privacy 8-9 | 2 |
| Leo tests (30+) | Tech 9 | Tech 9+ | 1 |
| TOTAL | 27/50 | 40-43/50 | 14 |

# MONTH 2: Ecosystem Expansion (Waves 6-7)

Goal: Score 44+/50. Become top 3. Build composability layer.

Merkle Tree Access Whitelist (2 days): Depth-2 Merkle proof for subscriber membership verification. VeilReceipt does this for cart items. We do it for access control. Enables batch verification and third-party gatekeeping.

Anonymous Reviews with Nullifiers (1.5 days): Subscribers rate creators. Nullifier = Poseidon2(pass_id + creator_hash + salt) prevents double-rating. VeilReceipt uses this for product reviews.

Cross-Chain ECDSA Identity Verification (2 days): Ethereum wallets prove identity on Aleo. Leo has ECDSA::verify built in but NO competitor uses it. First cross-chain identity in the buildathon.

Sealed-Bid Content Auctions (3 days): Creators auction exclusive slots with BHP256-committed bids. Vickrey second-price. Obscura Auction got Privacy 9 with this pattern.

Multi-Signature Platform Governance (2 days): 2-of-3 multi-sig for fee withdrawal and parameter changes. Veiled Markets has 3-of-3.

Signature-Verified Content Authorship (1 day): Creators sign content with Aleo key. On-chain signature::verify proves authorship. No competitor uses signature::verify.

On-Chain Lottery via rand.chacha (1 day): Monthly subscriber lottery. Provably fair random selection. No competitor uses rand.chacha.

"Login with VeilSub" Protocol (4 days): Other Aleo dApps import veilsub.aleo and call verify_access. Makes VeilSub infrastructure, not just a product.

CLI Tool for Creators (2 days): veilsub register, veilsub create-tier, veilsub publish, veilsub stats. Programmatic creator management.

Subscription Streaming (3 days): Per-block payment streaming instead of lump sum. Cancel and recover unstreamed amount. Novel for subscriptions.

Real Escrow with Credit Holds (2 days): credits.aleo/transfer_public holds funds. 500-block refund window. Fixes the accounting illusion weakness.

Homepage Live Explorer Widget (1 day): Real-time testnet data on homepage. Proves product works without clicking.

Interactive BSP Demo (2 days): Privacy page visualization showing nonce rotation step by step.

# MONTH 3: Category Leadership (Waves 8-10)

Goal: Score 47+/50. Win the buildathon. Prepare for mainnet.

Creator Token Standard: Creators mint ARC-20 tokens as subscriber rewards. Integration with token_registry.aleo. Enables creator economies within VeilSub.

NFT Gated Subscriptions: Subscribers with specific NFTs get discounted subscriptions. Bridge between NFT and subscription economies.

Oracle-Powered Dynamic Pricing: Aleo Oracle feeds ALEO/USD price. Subscription prices auto-adjust for dollar equivalence without stablecoins.

DAO Governance Module: Creator DAO votes on platform parameters with private BHP256 ballot commitments. Transition from single admin to decentralized governance.

Subscription Delegation: Corporate accounts: one address subscribes, delegates access to multiple team members.

Content Collaboration: Multiple creators co-publish. Revenue split defined at publish time.

Privacy-Preserving Analytics: Platform publishes aggregate statistics with differential privacy guarantees via commitment schemes.

Zero-Knowledge Reputation Scores: Creator reputation stored as Pedersen commitment. Prove "reputation >= X" without revealing score.

Subscription Bundling: Subscribe to multiple creators atomically. All succeed or all fail.

Security Audit: Full contract audit. Document threat model. Fix any findings. Publish audit report.

Mainnet Staging: Deploy to mainnet staging environment. End-to-end testing with real tokens.

50+ Leo Tests: Expand test suite to cover every transition path, edge case, and error code.

# MONTHS 4-6: Mainnet Launch

The buildathon ends in June. Now VeilSub becomes a real company.

## Month 4: Pre-Launch

Complete security audit. Fix all critical and high findings.

Build creator waitlist landing page. Target: 200 signups.

Partner with 3 Aleo ecosystem projects for "Login with VeilSub" integration.

Establish legal entity (if not already). Consult crypto lawyer on compliance.

Set up production infrastructure: CDN, monitoring, alerting, backup strategy.

Write comprehensive developer documentation for SDK users.

Create onboarding videos for creators (setup, tier creation, content publishing).

Build admin dashboard for platform monitoring and fee management.

Implement rate limiting, DDoS protection, and abuse prevention.

Design tokenomics (if planning governance token) or decide against it.

## Month 5: Soft Launch

Deploy veilsub contract to Aleo mainnet.

Invite 20 selected creators from waitlist. Diverse verticals: political commentary, financial advice, adult content, activism, art.

Provide white-glove onboarding: 1-on-1 calls, tier setup assistance, content migration.

Monitor on-chain activity daily. Fix bugs within hours.

Collect creator feedback. Prioritize top 3 pain points.

Start building mobile app (React Native or PWA wrapper).

Begin social media presence: Twitter/X account, blog posts, Aleo community engagement.

Submit to Aleo ecosystem directory and awesome-aleo list.

Reach out to crypto media for coverage (The Block, CoinDesk, Decrypt).

Set up analytics: track creator signups, subscriber conversions, revenue volume.

## Month 6: Public Launch

Open registration to all creators.

Launch marketing campaign: "The first private subscription platform."

Target: 50 creators, 500 subscribers, $10K monthly volume.

Ship mobile app to TestFlight/Play Store beta.

Integrate fiat on-ramp via Verulink bridge (ETH/USDC deposits).

Launch referral program: creators earn 10% of referred creator revenue for 6 months.

Host first "Privacy Creator Summit" (virtual event, 2 hours).

Publish monthly transparency report (aggregate stats via Pedersen commitments).

Apply to Aleo Foundation grants program.

Begin conversations with VCs if fundraising.

# MONTHS 7-9: Growth Phase

## Month 7: Product-Market Fit

Analyze which creator verticals have highest retention. Double down on top 2.

Build creator analytics dashboard: revenue trends, subscriber growth, tier breakdown (all via Pedersen commitment proofs).

Add Apple Pay / Google Pay integration (via on-ramp partner).

Ship mobile app publicly (iOS + Android).

Implement push notifications: new content, subscription expiry, renewal reminders.

Build automated email sequences: creator onboarding, subscriber welcome, win-back.

Create API marketplace: third-party developers build on top of VeilSub SDK.

Target: 150 creators, 2,000 subscribers, $30K monthly volume.

Hire first team member (community manager or developer advocate).

Establish partnerships with 2-3 creator platforms for cross-promotion.

## Month 8: Ecosystem Expansion

Launch "Login with VeilSub" as standalone product. Other dApps use VeilSub for access control.

Build plugin marketplace: themes, widgets, integrations for creator pages.

Implement cross-chain subscriptions via ECDSA verification (ETH wallet -> Aleo subscription).

Add creator storefronts: custom domains, branded pages, SEO optimization.

Build recommendation engine (privacy-preserving, using local ML on device).

Create educational content: "How Zero-Knowledge Works" blog series, YouTube tutorials.

Sponsor Aleo hackathon or community event.

Target: 300 creators, 5,000 subscribers, $50K monthly volume.

Begin working on decentralized content storage (IPFS integration with on-chain commitment verification).

Implement webhook marketplace: Zapier, IFTTT, Discord bot integrations.

## Month 9: Revenue Optimization

Launch premium creator tier: custom domains, priority support, advanced analytics, API access. $29/month.

Implement dynamic pricing: AI-suggested tier prices based on engagement data (all processed locally, never on server).

Build subscriber discovery features: "Creators you might like" based on subscription patterns (privacy-preserving collaborative filtering).

Add group subscriptions: organizations subscribe on behalf of team members.

Implement content scheduling: creators schedule posts for future publication.

Build content import tools: migrate from Patreon, Substack, Ko-fi (one-click).

Launch affiliate program: 20% commission for first year of referred creator revenue.

Target: 500 creators, 10,000 subscribers, $80K monthly volume.

Evaluate hiring: full-time developer, designer, or growth marketer.

Start working on governance token design (if applicable).

# MONTHS 10-12: Scale

## Month 10: Platform Maturity

Activate DAO governance: creators vote on fee changes, feature priorities, treasury allocation.

Launch creator token framework: creators mint custom tokens, distribute to subscribers.

Implement dispute resolution DAO: community jury votes on content disputes via private ballots.

Build enterprise features: SSO, team management, audit trails, compliance exports.

Add content search: full-text search across encrypted content (using searchable encryption).

Target: 800 creators, 20,000 subscribers, $120K monthly volume.

Launch VeilSub Academy: courses for creators on monetization, privacy marketing, content strategy.

Implement multi-language support (starting with Spanish, Japanese, Korean).

Build integration with Lens Protocol, Farcaster for social graph import.

Consider Series A fundraise or sustainable growth path.

## Month 11: Defensibility

File provisional patent on Blind Subscription Protocol + homomorphic subscriber counting.

Build competitive moat: exclusive creator partnerships, ecosystem integrations, developer community.

Launch VeilSub Grants: fund developers building on the SDK and "Login with VeilSub."

Implement cross-chain bridges: Ethereum, Solana, Polygon subscribers paying in native tokens.

Build real-time content delivery network (encrypted CDN for media content).

Target: 1,200 creators, 35,000 subscribers, $180K monthly volume.

Establish advisory board: crypto privacy expert, creator economy veteran, growth marketer.

Publish research paper on Blind Subscription Protocol (submit to crypto conference).

Launch VeilSub API v2: GraphQL, webhooks, real-time subscriptions.

Start working on VeilSub Pro: white-label subscription infrastructure for other platforms.

## Month 12: Year 1 Complete

Publish Year 1 retrospective (transparency report with Pedersen commitment proofs).

Target: 2,000 creators, 50,000 subscribers, $250K monthly volume.

Revenue: $12,500/month platform fees + $5,000/month premium subscriptions + $2,000/month API access = ~$20K MRR.

Team: 3-5 people (founder, developer, community manager, part-time designer, part-time growth).

Fundraise: Seed round ($500K-$2M) based on traction, or continue bootstrapping at $20K MRR.

Technology: 50+ transitions, 40+ mappings, 10+ record types, 100+ Leo tests, full SDK, mobile apps, 3+ ecosystem integrations.

Privacy: Homomorphic subscriber counts, Pedersen revenue commitments, Merkle access whitelists, E2E encrypted content, anonymous reviews, sealed-bid auctions, private governance voting.

Community: 500+ SDK users, 20+ third-party integrations, active Discord/Telegram.

Vision for Year 2: "Login with VeilSub" becomes the privacy identity layer for Aleo. $100K MRR. Series A.

# Master Feature List: 100+ Items

Every single thing to build, organized by category.

## Cryptographic Innovations (16)

| # | Feature | Aleo Primitive | Month | Days |
| --- | --- | --- | --- | --- |
| C1 | Homomorphic Pedersen subscriber counts | group::GEN, Poseidon2::hash_to_group | 1 | 3 |
| C2 | Homomorphic revenue commitments | group::GEN, scalar multiplication | 1 | 1 |
| C3 | Merkle tree access whitelist | BHP256::hash_to_field, struct proofs | 2 | 2 |
| C4 | E2E encrypted content delivery | encryption_commitment (existing) | 1 | 2 |
| C5 | Sealed-bid content auctions | BHP256::commit_to_field | 2 | 3 |
| C6 | Anonymous reviews with nullifiers | Poseidon2::hash_to_field | 2 | 1.5 |
| C7 | Cross-chain ECDSA identity | ECDSA::verify_keccak256_eth | 2 | 2 |
| C8 | Signature-verified content | signature::verify | 2 | 1 |
| C9 | On-chain lottery | rand.chacha (finalize only) | 2 | 1 |
| C10 | Subscription streaming | Block height calculations | 2 | 3 |
| C11 | ZK reputation scores | Pedersen commitments | 3 | 2 |
| C12 | Differential privacy analytics | Commitment + noise proofs | 3 | 4 |
| C13 | Private governance voting | BHP256 ballot commitments | 3 | 3 |
| C14 | Searchable encryption | Custom symmetric search scheme | 10 | 10 |
| C15 | Cross-chain subscription proofs | ECDSA + Merkle bridges | 8 | 5 |
| C16 | Pedersen range proofs for revenue | Group operations + inequalities | 3 | 3 |

## Engineering Infrastructure (14)

| # | Feature | Month | Days |
| --- | --- | --- | --- |
| E1 | @veilsub/sdk on npm | 1 | 3 |
| E2 | Subscription monitor bot | 1 | 2 |
| E3 | Content delivery indexer | 2 | 3 |
| E4 | Leo unit tests (50+) | 1-3 | 4 |
| E5 | Multi-sig governance | 2 | 2 |
| E6 | CI/CD pipeline | 1 | 0.5 |
| E7 | CLI tool for creators | 2 | 2 |
| E8 | "Login with VeilSub" protocol | 2 | 4 |
| E9 | Security audit | 3 | 5 |
| E10 | Admin dashboard | 4 | 3 |
| E11 | API v2 (GraphQL) | 11 | 5 |
| E12 | Encrypted CDN | 11 | 10 |
| E13 | Plugin marketplace architecture | 8 | 5 |
| E14 | Real-time WebSocket API | 7 | 3 |

## Product Features (20)

| # | Feature | Month | Days |
| --- | --- | --- | --- |
| P1 | Deploy stablecoins on testnet | 1 | 0.5 |
| P2 | Real escrow with credit holds | 2 | 2 |
| P3 | Subscription bundling | 3 | 2 |
| P4 | Creator referral system | 3 | 2 |
| P5 | Tiered access with time decay | 3 | 1.5 |
| P6 | Creator payouts in stablecoin | 2 | 1 |
| P7 | Subscription delegation | 3 | 3 |
| P8 | Content collaboration | 3 | 2 |
| P9 | Platform analytics API | 3 | 2 |
| P10 | Webhook integration | 2 | 1 |
| P11 | Content scheduling | 9 | 2 |
| P12 | Content import (Patreon/Substack) | 9 | 5 |
| P13 | Group subscriptions | 9 | 3 |
| P14 | Creator storefronts (custom domains) | 8 | 5 |
| P15 | Fiat on-ramp integration | 6 | 5 |
| P16 | Apple Pay / Google Pay | 7 | 3 |
| P17 | Creator token framework | 10 | 5 |
| P18 | NFT gated subscriptions | 3 | 2 |
| P19 | Oracle-powered dynamic pricing | 3 | 3 |
| P20 | Enterprise SSO + team management | 10 | 5 |

## Frontend & UX (12)

| # | Feature | Month | Days |
| --- | --- | --- | --- |
| U1 | Video demo (funding pitch) | 1 | 0.5 |
| U2 | Homepage live explorer widget | 1 | 1 |
| U3 | Interactive BSP demo | 2 | 2 |
| U4 | Demo mode (?demo=true) | 1 | 1 |
| U5 | Mobile app (React Native) | 5-7 | 15 |
| U6 | Creator onboarding wizard | 2 | 1 |
| U7 | Subscriber analytics dashboard | 7 | 3 |
| U8 | Push notifications | 7 | 3 |
| U9 | Multi-language support | 10 | 5 |
| U10 | Creator discovery / recommendations | 8 | 5 |
| U11 | Dark/light theme toggle | 4 | 1 |
| U12 | Accessibility AAA audit | 3 | 1 |

## Ecosystem & Partnerships (12)

| # | Feature | Month | Days |
| --- | --- | --- | --- |
| X1 | Aleo ecosystem directory listing | 5 | 0.5 |
| X2 | Aleo Foundation grant application | 6 | 2 |
| X3 | 3 dApp integrations for "Login with VeilSub" | 4-6 | 10 |
| X4 | 20 creator partnerships | 5-6 | 10 |
| X5 | Crypto media coverage (The Block, CoinDesk) | 6 | 3 |
| X6 | Privacy Creator Summit (virtual event) | 6 | 3 |
| X7 | VeilSub Grants program for SDK developers | 11 | 3 |
| X8 | Lens Protocol / Farcaster integration | 10 | 5 |
| X9 | Cross-chain bridge partnerships | 8 | 5 |
| X10 | Advisory board formation | 11 | 2 |
| X11 | Research paper on BSP | 11 | 10 |
| X12 | VeilSub Pro (white-label) | 12 | 15 |

## Growth & Business (14)

| # | Feature | Month | Days |
| --- | --- | --- | --- |
| G1 | Creator waitlist landing page | 4 | 1 |
| G2 | Social media presence (Twitter/X, blog) | 5 | 2 |
| G3 | Referral program | 6 | 2 |
| G4 | Affiliate program (20% commission) | 9 | 2 |
| G5 | Premium creator tier ($29/mo) | 9 | 3 |
| G6 | Email onboarding sequences | 7 | 2 |
| G7 | VeilSub Academy (creator courses) | 10 | 10 |
| G8 | Community Discord/Telegram | 5 | 1 |
| G9 | Monthly transparency reports | 6+ | 1/mo |
| G10 | Seed fundraise preparation | 12 | 20 |
| G11 | Legal entity + crypto compliance | 4 | 5 |
| G12 | Hiring (community manager, developer) | 7-9 | 10 |
| G13 | Content marketing (blog, YouTube) | 6+ | 2/mo |
| G14 | Annual retrospective | 12 | 2 |

# Year 1 Milestones

| Milestone | Target | Month | Metric |
| --- | --- | --- | --- |
| Buildathon funded | Wave 4 | 1 | 40+/50 score, 3+ milestone points |
| Top 3 in buildathon | Wave 7 | 2 | 44+/50 score |
| Win buildathon wave | Wave 10 | 3 | 47+/50 score |
| SDK published on npm | Week 2 | 1 | @veilsub/sdk live |
| 100 waitlist signups | Month 4 | 4 | Landing page conversions |
| Mainnet deployment | Month 5 | 5 | Contract live on mainnet |
| 20 creators onboarded | Month 5 | 5 | Active creator profiles |
| 50 creators, 500 subscribers | Month 6 | 6 | Active users |
| Mobile app launched | Month 7 | 7 | iOS + Android beta |
| $50K monthly volume | Month 8 | 8 | On-chain revenue |
| 500 creators, 10K subscribers | Month 9 | 9 | Active users |
| $20K MRR | Month 12 | 12 | Platform + premium revenue |
| DAO governance live | Month 10 | 10 | Community voting active |
| 3+ ecosystem integrations | Month 8 | 8 | "Login with VeilSub" live |
| Seed round ($500K-$2M) | Month 12 | 12 | Fundraise or bootstrap |

# The Count

| Category | Items | Total Days |
| --- | --- | --- |
| Cryptographic Innovations | 16 | 46 |
| Engineering Infrastructure | 14 | 52 |
| Product Features | 20 | 54 |
| Frontend & UX | 12 | 39 |
| Ecosystem & Partnerships | 12 | 69 |
| Growth & Business | 14 | 53+ |
| TOTAL | 88 features + ongoing | 313 days of work |

88 discrete features. 313 days of focused work. Plus ongoing activities (community, content marketing, support) that run continuously.

That is a real year. Not 10 days of polish. Not 44 items in a quarter. A full founder year of building a product that makes privacy the default for the creator economy.

Day 1 starts with homomorphic Pedersen commitments.

Day 365 ends with 2,000 creators and $20K MRR.

Build the product. The world follows.